# IBM Project Status Update: Campus Pulse

# Project Overview

IBM Campus Pulse is a geo-intelligent dashboard designed to monitor and map IBM's engagement across UK & Ireland universities. It classifies public sentiments and technical interests (AI, Data Science, IBM SkillsBuild) using advanced NLP and Generative AI.

# Executive Summary (Update 13th March)

Since the last update, we have successfully transitioned from a local development environment to a production-ready cloud architecture. The application is now live and accessible.

## Key Achievements:

Vercel Deployment: Successfully deployed the full-stack application (FastAPI & React) to ibm-consulting-project.vercel.app.

AI Integration: Refactored the intelligence layer to use Gemini 2.0 Flash for automated post categorization and sentiment analysis.

Cloud Database: Migrated the data store to MongoDB Atlas, enabling global accessibility and scalability.

Visual Branding: Integrated official IBM and University of Bristol logos into the navigation system.

Data Scaling: Seeded the database with over 1,000 contextualized engagement records covering markers across UK universities.

# Project Metrics & Progress

| Component | Status | Progress (%) |
| --- | --- | --- |
| Backend API | Complete | 90% |
| Frontend UI/UX | Polishing | 90% |
| NLP Pipeline | Optimized | 100% |
| Cloud Deployment | Live | 100% |
| Data Ingestion | Testing Triggers | 55% |

# Where we’re struggling

# The main challenges now are around social media APIs, which have become stricter since the project was originally framed:

# •⁠ ⁠Reddit has moved to a “Responsible Builder” policy and a much more controlled approval process for API access. For student projects, the traditional “script app + PRAW” route is no longer straightforward. Our initial attempts to register an application have been slowed by this new process.

# •⁠ ⁠Twitter/X now requires a formal developer application, even for academic and non‑commercial use. We’ve submitted a request describing IBM Campus Pulse as an academic consulting project and are currently waiting for approval and a Bearer Token.

# •⁠ Until these approvals come through, the volume and freshness of live social data we can tap into is limited. Architecturally everything is ready, but the “real‑world firehose” is not fully open yet.

# Technical Architecture

Frontend: React (Vite), Leaflet.js (Mapping), Chart.js (Analytics).

Backend: FastAPI (Python), httpx (Direct Gemini API calls).

Database: MongoDB Atlas (Vector/Document Store).

Infrastructure: Vercel Serverless Functions.

# Next Steps (Bi-Weekly Plan)

Ingestion Optimization: Implement Vercel Cron jobs for periodic data crawling (Reddit/X).

UI Refinement: Add interactive tiles for individual university posts on the map menu.

User Acceptance: Obtain final feedback on the dashboard features and navigation.

# Registration Form Details

Project Title: IBM Campus Pulse

Github Repo: https://github.com/jayeetrab/IBM_consultingProject